Contents

Description	1

1. Product Vision & Scope	1

2. Users, Roles, Permissions, Admin Control	1

3. Functional Requirements (MVP)	2

4. Non-Functional Requirements	2

5. Architecture & Project Structure	3

6. Database & Data Modeling	3

7. Authentication & Authorization	4

8. Storage, State Management, Caching	4

9. DevOps & Deployment	4

10. Testing, Observability, Performance	4

11. API, Integrations, Feature Flags	4

12. Payments & Notifications	4

13. Analytics, Compliance, Localization	5

14. Governance & Maintenance	5

15. Edge Cases, Abuse, Scaling, Failure	5

16. AI/ML Components	5

17. Documentation & Knowledge Base	5

Phases	5

Phase 0 – Setup & Core Infrastructure	5

Phase 1 – User Management & Authentication	6

Phase 2 – Product & Catalog Management	6

Phase 3 – Order & Checkout Flow	7

Phase 4 – Security & Edge Case Handling	7

Phase 5 – Notifications & Analytics	7

Phase 6 – Admin & Platform Control	8

Phase 7 – Testing & Observability	8

Granular implementation checklist	8

1. User Management & Authentication	8

2. Product & Catalog Management	9

3. Order & Checkout Flow	10

4. Security & Edge Cases	10

5. Notifications & Analytics	11

6. Admin & Platform Control	11

7. Testing & Observability	12

8. Deployment & DevOps	12

Sprints	15

Sprint 1: Project Setup & Core Infrastructure	15

Sprint 2: Authentication & Users	15

Sprint 3: Product Management	15

Sprint 4: Orders & Checkout	16

Sprint 5: Admin & Platform Control	16

Sprint 6: Security, Middleware & Notifications	16

Sprint 7: Observability, Analytics & Testing	17

Sprint 8: Final Polishing & Deployment	17

Pages	18

Buyer/Public Pages	18

Seller Pages	19

Admin Pages	19

System Pages	20

# Description

## 1. Product Vision & Scope

Core Problem

- Buyers in Ethiopia face fragmented discovery of products on social media, inconsistent pricing, and risky payments.

- Small vendors lack technical expertise to create secure online storefronts with payment integrations.

- Admins need a secure, auditable platform to manage sellers and transactions.

Solution

- A desktop-first, responsive web marketplace connecting verified buyers and sellers.

- Secure payments via Chapa, inventory management, and admin moderation.

- Focused MVP: discovery, purchase, fulfillment tracking, seller management, and platform security.

Target Users

- Buyers: browse, view, and purchase products securely.

- Sellers: manage product catalog, inventory, orders, and bank info.

- Admins: verify sellers, moderate listings, monitor orders, manage security.

MVP Features

- Buyer: search & browse, product details, Buy Now + Chapa payment, order history, profile management.

- Seller: product CRUD, image uploads (Cloudinary), inventory tracking, order fulfillment, bank linking.

- Admin: manual seller verification, suspend/ban users, product moderation, global order monitoring, API/security management.

Out-of-Scope / Deferred

- Mobile native apps, social features, in-app messaging, AI recommendations, internationalization, automated payouts, advanced analytics, discount engines.

Success Metrics

- MVP adoption: 500–1000 users, 20 orders/day, page load <2s, API response <500ms.

- Admin oversight: zero security breaches, verified seller approvals.

## 2. Users, Roles, Permissions, Admin Control

Roles

- Buyer, Seller, Admin (superuser)

- RBAC with ownership validation (buyers see only own orders, sellers manage own products, admins override).

Admin Setup

- Initial superuser seeded via CLI script.

- Admin dashboard is restricted, requires JWT verification.

- Audit logs for all sensitive admin actions.

Permissions

- Buyer: read/search products, checkout, manage profile.

- Seller: CRUD own products, manage orders & bank info, view inventory.

- Admin: verify sellers, suspend users, moderate products, global monitoring, security management.

## 3. Functional Requirements (MVP)

Buyer

- Search & browse products (keyword + category)

- Product details view (name, price, stock, images, seller info)

- Checkout via Chapa (direct Buy Now)

- Order history & tracking (Pending/Delivered/Cancelled)

- Account management (name/email/password)

Seller

- Product CRUD with Cloudinary image upload

- Simple inventory decrement per sale

- Order status updates (Pending → Delivered)

- Link single bank account

Admin

- Manual seller verification

- Suspend/ban users

- Moderate product listings

- Global order monitoring & security logs

Edge Cases / Failure Handling

- Race conditions on stock: atomic decrement & 409 error if sold out

- Concurrent edits: optimistic concurrency with versioning

- Admin actions on deleted users: 404 + audit log entry

## 4. Non-Functional Requirements

Performance

- Page load <2s, API response <500ms, CRUD writes <800ms

- Concurrent users: 50–100 initial, scaling triggers >500

Availability

- Uptime 99.5%, downtime ≤1 hour/month

Security

- HTTPS, JWT + Refresh, Helmet, CORS, CSRF, XSS prevention, input validation

- Rate limiting: 3-layer strategy (global, auth, payments)

Scalability

- Initial: single instance with 50–100 concurrent users

- Future: auto-scaling for bursts

Usability

- Desktop-first, responsive

- Checkout 2–3 steps (Product → Confirm → Payment)

## 5. Architecture & Project Structure

Type: Modular monolith, future-ready for microservices.

Backend

- Node.js + Express

- PostgreSQL + JSONB for hybrid relational/flexible schema

- Drizzle ORM

- Folder structure: modules, controllers, services, models, routes, middleware, utils, config, jobs, tests

Frontend

- React 18 + Vite

- CSR + React Router v6

- Tailwind + Atomic Component pattern

- Zustand for global state, React Query for server state

- Folder structure: assets, components, features, hooks, layouts, pages, services, state, styles, themes, utils, tests

Repo & Branching

- Monorepo (frontend + backend)

- Git flow: main, dev, feature/* branches

- CI/CD with pre-commit hooks, linting, formatting

## 6. Database & Data Modeling

Core Tables

- Users (UUID PK, role, verified, JSONB metadata)

- Products (FK owner, stock, status, JSONB attributes)

- Orders (FK buyer/seller, payment_status, items_snapshot JSONB)

- Categories, AuditLogs

Concurrency & Transactions

- Optimistic locking for edits

- Atomic inventory decrement for purchases

- Strong consistency for payments

Indexes & Queries

- Index on product name, category, seller_id

- JSONB indexes for flexible filtering

## 7. Authentication & Authorization

- JWT + Refresh tokens (access in memory, refresh in HttpOnly cookie)

- Email verification via Nodemailer

- Password hashing with bcrypt/Argon2

- MFA deferred, token expiry enforced

## 8. Storage, State Management, Caching

- Cloudinary for image storage

- CDN caching for product images

- Cart & session handled via Zustand + React Query

- Redis caching deferred for MVP, but ready for search caching

## 9. DevOps & Deployment

- Backend: Railway, frontend: Vercel

- CI/CD: GitHub Actions with linting, testing, build & deploy

- Environment separation: dev, staging, prod

- Secrets managed via environment variables + rotation

## 10. Testing, Observability, Performance

- Unit & integration tests (Jest + React Testing Library)

- Sentry for error monitoring

- Logs structured, retained for 30 days

- Load testing deferred, MVP target metrics tracked via GA4

## 11. API, Integrations, Feature Flags

- REST API

- Chapa payments, Cloudinary, EmailJS

- Feature flags deferred for future experimentation

- Real-time not in MVP

## 12. Payments & Notifications

- One-time payments via Chapa, ETB only

- Email notifications via Nodemailer

- Optional SMS via Twilio / InfoSMS deferred

## 13. Analytics, Compliance, Localization

- GA4 for analytics

- GDPR-lite: email-only user info, deletion on request

- English interface only, i18n libraries in place for future localization

## 14. Governance & Maintenance

- Git flow + code review required

- Modular architecture to minimize technical debt

- Versioned API contracts, ADRs, changelogs

## 15. Edge Cases, Abuse, Scaling, Failure

- CAPTCHA + rate-limiting + heuristic detection for bots

- Account lockout + email notifications for brute-force attempts

- RPO/RTO: daily backups + tested recovery

- Auto-scaling triggers for peak load

## 16. AI/ML Components

- MVP: none

- Future: API-based models with versioning, cost monitoring, and input/output validation

## 17. Documentation & Knowledge Base

- Full SRS/PRD

- User stories, technical architecture, DB schema

- API contracts, ADRs

- Internal onboarding + changelogs

Phases

## Phase 0 – Setup & Core Infrastructure

Backend

- Initialize Node.js + Express project

- Setup PostgreSQL database with Drizzle ORM

- Configure environment variables for dev/staging/prod

- Implement CLI script to seed initial admin account (superuser)

- Configure logging (Sentry + structured logs)

- Setup middleware: JWT auth, rate limiting, Helmet, CORS, error handling

Frontend

- Initialize React + Vite project

- Tailwind CSS + Atomic component setup

- Routing: React Router v6

- State management: Zustand + React Query for server state

- Environment config for API URLs and feature flags

DevOps / CI/CD

- Git repo structure (monorepo)

- Setup GitHub Actions for linting, testing, build, deploy

- Configure Railway hosting for backend, Vercel for frontend

- Define backup strategy for database

## Phase 1 – User Management & Authentication

Backend Tasks

- User model: Buyers, Sellers, Admins

- JWT + Refresh token authentication

- Email verification via Nodemailer + Gmail SMTP

- Password hashing (Argon2 / bcrypt)

- Role-based authorization (RBAC) middleware

- Audit logs for admin actions

Frontend Tasks

- Login / Signup pages with validation (Zod)

- Email verification flow

- Profile management (update name/email/password)

- Protected routes by role

## Phase 2 – Product & Catalog Management

Backend

- Product model with JSONB attributes

- Category model (parent_id for sub-categories)

- Product CRUD endpoints (with ownership validation)

- Optimistic concurrency control via version column

- Stock decrement logic on purchase (atomic)

- Cloudinary integration for image upload

- Product moderation endpoints for Admin

Frontend

- Product listing page (search + category filter)

- Product detail page (images, price, stock, seller info)

- Seller dashboard: Add/Edit/Delete products, view stock

- Admin dashboard: Approve/Reject products, global product view

## Phase 3 – Order & Checkout Flow

Backend

- Orders table with items_snapshot JSONB

- Order CRUD endpoints

- Checkout endpoint integrating Chapa payments

- Payment verification webhook handling

- Order status updates (Pending → Delivered)

- Error handling for sold-out products (409 Conflict)

Frontend

- Buy Now flow (2–3 steps: Product → Confirm → Payment)

- Order history page for Buyer

- Seller order dashboard to update status

- Admin global order monitoring page

## Phase 4 – Security & Edge Case Handling

Backend

- Rate limiting: multi-layer (global, auth, payments)

- Input validation: Zod + sanitization

- XSS, CSRF protection

- Concurrency handling for edits & purchases

- Logging failed operations for audit

Frontend

- Display error messages for conflicts or invalid actions

- Form validation with immediate user feedback

- Loading spinners for Chapa / Cloudinary API calls

## Phase 5 – Notifications & Analytics

Backend

- Email notifications: order confirmation, stock alerts

- Optional SMS notifications (Twilio/InfoSMS deferred)

Frontend

- Toast notifications for actions (success, error)

- Order updates via API polling

Analytics

- GA4 integration for page views, conversions, product clicks

## Phase 6 – Admin & Platform Control

Backend

- Admin endpoints for seller verification, user suspension/ban

- Global API health endpoint

- Security configuration endpoints (rate limits, headers)

Frontend

- Admin dashboard: verification queue, user management, product moderation

- Audit log display with filtering

- Restricted React interface, JWT-protected

## Phase 7 – Testing & Observability

Backend

- Unit tests (Jest) for models, services, controllers

- Integration tests for APIs

- Mock Chapa & Cloudinary during testing

- Sentry for error monitoring

Frontend

- Component/unit tests (React Testing Library)

- End-to-end test flow for Buy Now checkout, product CRUD, login

Performance

- Ensure page load <2s, API <500ms

- Stress tests for 50–100 concurrent users

Phase 8 – Deployment & Monitoring

- CI/CD pipelines for frontend & backend

- Deploy dev/staging/prod to Railway/Vercel

- Database backup & restore scripts

- Monitoring & alerting for downtime or failed payments

- Logging retention & audit policy (30 days)

# Granular implementation checklist

## 1. User Management & Authentication

Backend Endpoints

- POST /auth/signup → Buyer/Seller registration

- POST /auth/login → JWT + refresh token

- POST /auth/logout → Invalidate refresh token

- GET /auth/verify-email?token= → Email verification

- POST /auth/resend-verification → Resend token

- GET /users/me → Current user profile

- PUT /users/me → Update profile

- Admin-only:

  - GET /users → List all users

  - PATCH /users/:id/suspend → Suspend user

  - PATCH /users/:id/verify-seller → Verify seller

Frontend Components / Pages

- Signup page (Buyer / Seller)

- Login page

- Profile page (update name/email/password)

- Admin dashboard → User management section

Order of Tasks

- DB models for users

- JWT auth + refresh token

- Email verification via Nodemailer

- Admin seed script + restricted dashboard

- Role-based access middleware

## 2. Product & Catalog Management

Backend Endpoints

- POST /products → Add product (Seller)

- PUT /products/:id → Edit product (Seller + Admin override)

- DELETE /products/:id → Delete product (Seller + Admin override)

- GET /products → Search + category filter

- GET /products/:id → Product details

- PATCH /products/:id/status → Admin approval

- GET /categories → Category listing

Frontend Components / Pages

- Product listing page (search + category filters)

- Product detail page (images, description, stock, seller info)

- Seller dashboard → Product CRUD

- Admin dashboard → Product moderation queue

Task Order

- DB models for products & categories

- CRUD endpoints with ownership checks + concurrency control

- Cloudinary integration for image upload

- Frontend listing + detail pages

- Seller dashboard for product management

- Admin moderation workflow

## 3. Order & Checkout Flow

Backend Endpoints

- POST /orders → Create order + Chapa payment init

- POST /orders/verify-payment → Chapa webhook

- GET /orders/history → Buyer orders

- GET /orders/seller → Seller orders

- PATCH /orders/:id/status → Seller updates (Pending → Delivered)

- Admin:

  - GET /orders → Global order monitoring

Frontend Components / Pages

- Buy Now checkout modal / page

- Order confirmation page

- Order history page (Buyer)

- Seller order dashboard

- Admin global orders

Task Order

- Orders DB model + items_snapshot JSONB

- Checkout endpoint with atomic stock decrement

- Chapa payment integration + webhook

- Frontend checkout flow & order pages

- Admin global order monitoring

## 4. Security & Edge Cases

Backend

- Rate limiting (Global, Auth, Payment layers)

- Input validation (Zod) for all endpoints

- XSS/CSRF/SQLi prevention

- Optimistic concurrency control (version column)

- Graceful 404/409 handling for race conditions

Frontend

- Conflict messages for sold-out items or concurrent edits

- Loading spinners during payment or uploads

- Form validation on all inputs

Task Order

- Apply global middleware

- Implement concurrency control & validation

- Frontend error handling + feedback

## 5. Notifications & Analytics

Backend

- Nodemailer: Order confirmation, stock alerts

- Optional: SMS via Twilio/InfoSMS

Frontend

- Toast notifications for success/fail actions

- Order update messages

Analytics

- GA4: Track page views, product clicks, checkout conversion

Task Order

- Email template creation

- API integration for notifications

- Frontend toast implementation

- GA4 event tracking

## 6. Admin & Platform Control

Backend

- Seller verification queue

- User suspension/ban endpoints

- Product moderation endpoints

- Global API health endpoint

- Audit log recording

Frontend

- Admin dashboard with tabs:

  - User management

  - Product moderation

  - Order monitoring

  - Security logs

Task Order

- Admin dashboard UI skeleton

- Backend endpoints + RBAC

- Audit logging integration

- Connect dashboard tabs to endpoints

## 7. Testing & Observability

Backend

- Unit tests: Controllers, Services, DB Models

- Integration tests: Auth, Product, Order endpoints

- Mock external services: Chapa, Cloudinary

- Sentry setup for runtime error logging

Frontend

- Component/unit tests (React Testing Library)

- End-to-end checkout + product flow testing

Task Order

- Setup Jest + React Testing Library

- Write unit tests for models and services

- Integration tests for API endpoints

- E2E tests for critical flows

## 8. Deployment & DevOps

Tasks

- CI/CD for frontend & backend

- Railway deployment for backend, Vercel for frontend

- Environment variables setup (dev/staging/prod)

- Database backup & restore scripts

- Monitoring alerts (uptime, failed payments)

Task Order

- Configure GitHub Actions

- Deploy dev environment

- Smoke test all endpoints & pages

- Deploy prod with monitoring

Figure 2: dependency Diagram of Shemsu MVP tasks

Figure 3: Shemsu MVP task critical path

# Sprints

## Sprint 1: Project Setup & Core Infrastructure

Goals: Initialize project, backend, frontend, and CI/CD. Ensure dev environment is fully operational.
Tasks:

- Initialize Git repo and project structure (monorepo: backend + frontend)

- Setup PostgreSQL with JSONB support and create dev/test databases

- Configure Node.js/Express backend structure (Modules, Controllers, Services, Routes)

- Setup React frontend (Vite, Tailwind CSS, Zustand, React Router v6)

- Configure CI/CD (GitHub Actions or Railway/Vercel pipelines)

- Setup environment variables and secret management for dev & prod

Deliverables:

- Working dev environment with backend + frontend scaffold

- Database connected and ready for schema creation

## Sprint 2: Authentication & Users

Goals: Implement full user auth flows with secure tokens and email verification.
Tasks:

- Implement backend auth API (signup/login, JWT + refresh tokens)

- Email verification flow with token links and resend logic (Nodemailer + Gmail SMTP)

- Password hashing (Argon2/Bcrypt) and MFA placeholder (future)

- Frontend: Signup/Login pages, profile management, session persistence

- Backend middleware for auth, role-based access (Buyer/Seller/Admin)

- Add basic audit logging for user creation and login attempts

Deliverables:

- Users can create accounts, verify emails, and log in

- JWT + refresh token system fully functional

- Role-based access enforcement in backend

Pages implemented:

- Sign Up Page

- Sign In Page

- Email Verification Page

- Forgot Password Page

- Reset Password Page

## Sprint 3: Product Management

Goals: Enable sellers to manage products with images, categories, and inventory.
Tasks:

- Create Products & Categories DB schema (including JSONB for attributes)

- Implement Product CRUD API endpoints

- Integrate Cloudinary for image uploads (with validation & cleanup)

- Implement optimistic concurrency/versioning for product edits

- Frontend pages: Seller dashboard, product listing, product details page

- Frontend product forms with validation (Zod)

Deliverables:

- Sellers can add, edit, delete products with images

- Product info displayed to buyers

- Versioning prevents overwrites from concurrent edits

Pages implemented for sellers and buyers:

- Seller Pages:

  - Seller Dashboard Home

  - Product List Page

  - Add Product Page

  - Edit Product Page

- Buyer/Public Pages:

  - Buyer Home Page

  - Product Listing Page

  - Category Page

  - Search Results Page

  - Product Details Page

## Sprint 4: Orders & Checkout

Goals: Allow buyers to purchase products via Chapa with order tracking.
Tasks:

- Create Orders DB schema with JSONB snapshot of items

- Implement Orders API: create, update, track orders

- Integrate Chapa payment gateway

- Handle concurrency for stock decrements at purchase

- Frontend checkout page: direct “Buy Now” flow

- Order history page for buyers

Deliverables:

- Buyers can purchase products securely

- Orders update inventory atomically

- Buyers can track their orders

Pages implemented:

- Buyer/Public Pages:

  - Checkout Page

  - Payment Success Page

  - Payment Failed Page

  - Order History Page

  - Order Details Page

- Seller Pages:

  - Order List Page

  - Seller Order Details Page

## Sprint 5: Admin & Platform Control

Goals: Enable admin verification, moderation, and platform monitoring.
Tasks:

- Admin CLI script for initial superuser creation

- Admin API: verify sellers, suspend users, moderate products, monitor global orders

- Admin dashboard pages (React) with restricted access

- Audit logging of admin actions

Deliverables:

- Admin can approve sellers, ban users, moderate products

- Admin actions logged and traceable

Pages implemented:

- Admin Pages:

  - Admin Sign In Page

  - Admin Dashboard Home

  - Admin Dashboard Settings Page

  - User Management Page

  - Admin User Details Page

  - Product Moderation Page

  - Seller Verification Queue Page

  - Admin Product Details Page

  - Global Order List Page

  - Admin Order Details Page

## Sprint 6: Security, Middleware & Notifications

Goals: Harden platform and setup notifications.
Tasks:

- Security middleware: rate limiting, XSS/CSRF prevention, helmet, concurrency checks

- Input validation everywhere (backend + frontend with Zod)

- Notifications: EmailJS for contact forms and order confirmations

- Optional SMS integration for Ethiopia (InfoSMS/Twilio)

Deliverables:

- Platform resistant to attacks

- Users notified of key events (order creation, verification)

Admin Pages:

- Security & Middleware Page

- Audit Logs Page

## Sprint 7: Observability, Analytics & Testing

Goals: Ensure stability, error tracking, and performance monitoring.
Tasks:

- Add Sentry for error tracking

- Setup Google Analytics 4 for event tracking

- Implement unit/integration/E2E tests for critical paths (auth, products, orders)

- Load & stress test backend APIs for MVP concurrency levels

Deliverables:

- Errors and anomalies tracked

- Analytics for product views and transactions

- Tests ensure core flows are reliable

Admin Pages:

- Admin Reports & Analytics Page

- Admin Seller Payouts Report

## Sprint 8: Final Polishing & Deployment

Goals: Deploy MVP and ensure smooth launch.
Tasks:

- Final styling polish with Tailwind + Atomic Components

- Frontend state management finalized (Zustand + React Query)

- Deploy backend (Railway) + frontend (Vercel with custom domain)

- Verify HTTPS, environment variables, secrets, and CI/CD rollback strategies

- QA: Manual testing of all flows

Deliverables:

- Fully functional Shemsu MVP live

- Buyers, sellers, and admin can perform their MVP tasks

System Pages for fallback / errors implemented as part of QA:

- 403 Page

- 404 Page

- 500 Page

Buyer/Public Pages (polish / content validation):

- Welcome Landing Page

- Contact Us Page

- Terms of Service Page

- Privacy Policy Page

- Account Settings Page

- Logout Page

- Seller Profile Page

- Bank Account Page

Figure: Full 8-sprint MVP roadmap

# Pages

## Public Pages

- Welcome Landing Page

- Sign Up Page

- Sign In Page

- Email Verification Page

- Forgot Password Page

- Reset Password Page

## Buyer/Public Pages

- Buyer Home Page

- Product Listing Page

- Category Page

- Search Results Page

- Product Details Page

- Checkout Page

- Payment Success Page

- Payment Failed Page

- Account Settings Page

- Logout Page

- Order History Page

- Order Details Page

- Contact Us Page

- Terms of Service Page

- Privacy Policy Page

## Seller Pages

- Seller Dashboard Home

- Product List Page

- Add Product Page

- Edit Product Page

- Order List Page

- Seller Order Details Page

- Bank Account Page

- Seller Profile Page

## Admin Pages

- Admin Sign In Page

- Admin Dashboard Home

- Admin Dashboard Settings Page

- User Management Page

- Admin User Details Page

- Product Moderation Page

- Seller Verification Queue Page

- Admin Product Details Page

- Global Order List Page

- Admin Order Details Page

- Admin Reports & Analytics Page

- Admin Seller Payouts Report

- Security & Middleware Page

- Audit Logs Page

## System Pages

- 403 Page

- 404 Page

- 500 Page